# Eagle’s Dream Team — Scrum Meeting Minutes

Project: eTutoring System (COMP1640 Enterprise Web Software Development)

Methodology: Agile Scrum

Meeting Type: Initial Scrum Setup & Sprint Planning Meeting

Date: 17 March, 2026

Team Name: Eagle’s Dream Team

Attendance

Luyando Chitindi

Patience Chisenga

Ryan Tshovu

Isaac Banda

Nathan Simbaya

Chishimba Machaya

Nhyira Amofa-Sekyi

Chipo Muyoba

Chanda Mwape

Lawrence Chinyimba

John Phiri

- Absent

- 1. Gabriel Muyauka

Meeting Objectives

Confirm project roles and responsibilities following coursework release.

Establish Scrum working structure.

Begin product backlog creation.

Agree on next Scrum activities and meeting schedule.

Confirmed Roles and Responsibilities

Scrum Master

Luyando Chitindi

Database Designers

Ryan Tshovu

Nhyira Amofa-Sekyi

Chishimba Machaya

Information Architects

Patience Chisenga

Chanda Mwape

Gabriel Muyauka

Programmers

Nathan Simbaya

Chanda Mwape

Ryan Tshovu

Chishimba Machaya

Nhyira Amofa-Sekyi

Web Designers

John

Nathan Simbaya

Chipo Muyoba

Isaac Banda

Lawrence

Testers

John

Isaac Banda

Patience Chisenga

Lawrence

Documentation Team

Nathan Simbaya

Luyando Chitindi

Patience Chisenga

- (All members to review and contribute)

4. Key Decisions Made

4.1 Product Backlog Creation

The team agreed to create user stories covering the entire project scope. All functional requirements will be added to the GitHub Project Board backlog. User stories will follow Agile Scrum format with acceptance criteria.

4.2 Story Refinement Session

A backlog refinement session was scheduled to review and improve user stories.

Date: 18 March

Time: 20:30 hrs

Purpose: Clarify requirements, break down large stories, estimate story sizes, and prepare Sprint 1 planning readiness.

4.3 Stand-Up Meetings

The team discussed regular stand-up meetings to ensure continuous progress tracking. Stand-up dates and frequency were agreed upon, with final confirmation to be communicated by the Scrum Master.

5. Action Items

| Action | Responsible | Deadline |
| --- | --- | --- |
| Populate full product backlog | Entire Team | 18 March, 2026 |
| Prepare user story format | Scrum Master | 18 March, 2026 |
| Review backlog items | All Members | 18 March, 2026 |
| Confirm stand-up schedule | Scrum Master | 18 March, 2026 |

6. Risks / Observations

Some roles overlap across technical areas; coordination will be required to avoid duplication of work.

Early backlog refinement is necessary to ensure realistic sprint planning.

7. Next Meeting

Event: Backlog Refinement Session

Date: 18 March, 2026.

Time: 20:00 hrs

Platform: Google meet

Meeting Closure

The meeting concluded with agreement on Scrum practices, confirmed team roles, and the initiation of backlog preparation activities.

Minutes Prepared By: Luyando Chitindi — Scrum Master

Date Recorded: 17 March, 2026