## 1. Role-Based Authentication System

### User Story

As a system user,
I want to securely log in according to my assigned role,
So that I can access features relevant to my permissions.

### Acceptance Criteria

- User can log in using valid credentials.

- System validates username and password.

- Users are assigned roles (Student, Tutor, Admin).

- Each role sees different dashboards.

- Unauthorized access is blocked.

- User can log out securely.

### Notes

- Must support session management.

- Passwords must be encrypted.

Priority: High
Size: Large

## 2. Tutor Allocation System

### User Story

As an administrator,
I want to allocate tutors to one or more students,
So that tutoring relationships can be managed efficiently.

### Acceptance Criteria

- Admin can assign tutor(s) to student(s).

- One tutor can have multiple students.

- One student can have multiple tutors.

- Allocation updates database immediately.

- Allocation changes are visible on dashboards.

- System prevents duplicate assignments.

### Notes

- Requires many-to-many database relationship.

Priority: High
Size: Large

## 3. Email API Integration

### User Story

As the system,
I want to send automated emails programmatically,
So that users receive notifications and updates.

### Acceptance Criteria

- Emails sent when tutor allocation occurs.

- Emails sent for scheduled meetings.

- Email includes relevant user information.

- Failed email attempts are logged.

- Email sending occurs automatically.

### Notes

- Use external email API/service.

Priority: Medium
Size: Medium

## 4. Messaging Subsystem (Text & Documents)

### User Story

As a tutor or student,
I want to send messages and documents,
So that communication happens within the platform.

### Acceptance Criteria

- Users can send text messages.

- Users can upload documents.

- Messages display sender and timestamp.

- Only connected tutors/students can communicate.

- Messages persist after logout.

- Files upload successfully.

### Notes

- Must include file storage handling.

Priority: High
Size: Large

## 5. Meeting Scheduling Subsystem

### User Story

As a tutor or student,
I want meetings to be scheduled and stored,
So that tutoring sessions are organized and trackable.

### Acceptance Criteria

- Meeting includes date, time, location/link.

- Tutor and student are linked to meeting.

- Meetings appear on dashboard.

- Users can view upcoming meetings.

- Meeting records are saved in database.

### Notes

- Could integrate calendar-style view later.

Priority: High
Size: Medium

## 6. Blog Section

### User Story

As a user,
I want to create blog posts visible to other users,
So that knowledge and experiences can be shared.

### Acceptance Criteria

- Users can create blog posts.

- Posts display author and date.

- Other users can view posts.

- Posts are stored in database.

- Only logged-in users can create posts.

### Notes

- Optional commenting (future enhancement).

Priority: Medium
Size: Medium

## 7. Student Data Integration (MIS System)

### User Story

As the system,
I want to retrieve student data from the university MIS system,
So that student information remains accurate and updated.

### Acceptance Criteria

- System retrieves student data successfully.

- Data displays correctly in system.

- Duplicate student records are avoided.

- Data updates synchronize with MIS.

### Notes

- May be simulated API if real access unavailable.

Priority: High
Size: Large

## 8. User Dashboard

### User Story

As a user,
I want a dashboard showing relevant information,
So that I can quickly view my activity and updates.

### Acceptance Criteria

- Dashboard displays messages summary.

- Shows upcoming meetings.

- Shows tutor/student connections.

- Dashboard differs per role.

- Loads within acceptable time.

### Notes

- Central UI component.

Priority: High
Size: Large

## 9. Admin Global View

### User Story

As an administrator,
I want to view all user dashboards,
So that I can monitor system activity.

### Acceptance Criteria

- Admin can access all user dashboards.

- Admin can search users.

- Admin view is restricted to admin role.

- Data updates dynamically.

### Notes

- Requires permission control.

Priority: Medium
Size: Medium

## 10. Admin Reports Dashboard

### User Story

As an administrator,
I want system-generated reports,
So that I can analyze tutoring performance.

### Acceptance Criteria

- Reports show students without tutors.

- Reports show inactive users.

- Reports update automatically.

- Admin can view report summaries.

- Data is accurate and readable.

### Notes

- May use charts or tables.

Priority: High
Size: Medium