PRODUCT BACKLOG

| No. | User Story | Time Estimation | Responsibility | Priority |
| --- | --- | --- | --- | --- |
| MUST HAVE |  |  |  |  |
| 1. | As a system user, I want to be able to securely log in according to my assigned role, so that I can access features relevant to my assigned role. | 6hrs | Database designers, Programmers (backend and frontend) | Must Have |
| 2. | As an administrator, I want to allocate tutors to one or more students, so that tutoring relationships can be managed effectively. | 6hrs | Programmer, Database designer, tester. | Must Have |
| 3. | As a user, I want the dashboard to be able to show all the relevant information, so that I can quickly view my updates and the activities. | 15hrs | Programmer, Web Designer and Tester. | Must Have |
| 4. | As a web designer, I want to be able to create wireframes for each user dashboard based on system roles, so that the team has a clear visual blueprint of the interface before development begins. | 6hrs | Web Designers | Must Have |
| 5. | As a system designer, I want to define the user roles, role-based views and system navigation structure, so that users can understand how to interact with the system and the developers can consistently implement features. | 6hrs | Information Architects | Must Have |
| 6. | As backend developers, we want to provide the frontend with a list of APIs, so that they are aware and expectant of the APIs available to them. | 4hrs | Programmer and Database Designers | Must Have |
| 7. | As a tester, I want to create a structured test script for the eTutoring system so that the functionalities of the system can be validated consistently and the defects can be identified early. | 1ohrs | Testers | Must Have |
| 8. | As a backend developer, I want to create and configure a server, so that the system developed can hand client requests and host application services. | 6hrs | Database designers, programmers | Must Have |
| 9. | As a backend developer, I want to configure a free-hosted database service so that the data application can be accessed and stored online. | 4hrs | Programmer | Must Have |
| 10. | As a backend developer, I want to create APIs for the frontend to be able to modify and retrieve data through the URL requests so that the frontend can interact with system data. | 30hrs | Programmer | Must Have |
| 11. | As a backend developer, I want to create backend data services that simplify interaction with the database. | 30hrs | Programmer, Database Designer. | Must Have |
| 12. | As a system, I want to allow messaging only between connected students and tutors, so that communications remain secure and private. | 10hrs | Programmer, Database Designers. | Must Have |
| 13. | As a student or tutor, I want to upload documents in the chats so that academic materials can be shared. | 10hrs | Programmer, Database designers, Web Designers. | Must Have |
| 14. | As a tutor or student, I want to be able to send messages and documents, so that communication can happen internally (within the platform) | 10hrs | Programmer, Tester and Web Designer. | Must Have |
| 15. | As a system, I want all the records of the meetings saved in the database, so that the meeting information is retrievable later. | 5hrs | Programmer | Must Have |
| 16. | As a student or tutor, I want to see the upcoming meetings on my dashboard so that I can be aware of the tutoring sessions that have been scheduled. | 5hrs | Programmer, Web Designer and Tester. | Must Have |
| 17. | As a student or tutor, I want to be able to schedule meetings with date, time, and location/link so that the tutoring sessions are organized and planned. | 10hrs | Programmer, Web Designer and Tester | Must Have |
| 18. | As a system, I want admin dashboard access limited to admin users, so that unauthorized users cannot view sensitive system activity. | 5hrs | Programmer and Tester | Must Have |
| 19. | As the system, I want messages to display sender and timestamp so that interactions are traceable. | 2hrs | Programmer, Web Designer. | Must Have |
| 20. | As a system, I want to allow messaging only between connected students and tutors, so that communications remain secure and private. | 10hrs | Programmer, Web Designer and Tester | Must Have |
| 21. | As a tutor or student, I want my dashboard to show my tutees or tutor, so that I can quickly access my relevant academic relationships. | 5hrs | Web Designer, Programmer, Tester | Must Have |
| 22. | As the system, I want to ensure that each student has only one active allocation at a time, so that each student has a maximum of one personal tutor. | 5hrs | Programmer, Database Designer and Tester. | Must Have |
| 23. | As a user, I want to have a messaging view for each of my allocations so that I am to see messages sent and received between me and that user, as well as send messages to them. | 15hrs | Programmer, Database Designer and Tester. | Must Have |
| 24. | As a backend developer, I want to create the actual tables and columns according to the provided ERD and data dictionary so that we have a functional database to store the necessary information. | 10hrs | Programmer | Must Have |
| 25. | As the system, I want the meeting notifications to be sent automatically so that the users remember scheduled sessions. | 5hrs | Programmer | Must Have |
| 26. | As the system, I want to send email notifications after tutors are allocated so that users are informed. | 5hrs | Programmer | Must Have |
| 27. | As the system, I want failed email attempts to be logged, so that errors can be monitored. | 5hrs | Programmer | Must Have |

| No. | User Story | Time Estimation | Responsibility | Priority |
| --- | --- | --- | --- | --- |
| SHOULD HAVE |  |  |  |  |
| 1. | As an administrator, I want to be able to search for users in the system so that I can locate specific tutor or student dashboards, quickly. | 10hrs | Programmer, Web Designer, Tester | Should Have |
| 2. | As an administrator, I want to be able to view all the user dashboards, so that I can monitor user activity easily. | 10hrs | Programmer, Web Designer, Tester | Should Have |
| 3. | As a user, I want the dashboard to load within an acceptable time, so that it is usable on all electronic gadgets without delays. | Continuous | Web Designer, Programmer and Tester | Should Have |
| 4. | As a database designer, I want to create an Entity Relationship Diagram (ERD) for the database so that the data structure is well defined before implementation. | 15hrs | Database Designer | Should Have |
| 5. | As backend developers, we want to provide the frontend developers with a list of APIs, so that they clearly understand how to connect the frontend features to backend services. | 5hrs | Programmer | Should Have |
| 6. | As a system, I want to make use of pagination which breaks down responses to avoid sending very large chunks of data to the client at once so that loading times are minimized. | Continuous | Programmer, Web Designer | Should Have |

| No. | User Story | Time Estimation | Responsibility | Priority |
| --- | --- | --- | --- | --- |
| COULD HAVE |  |  |  |  |
| 1. | As a web designer, I want to create a site map so that the frontend developers have a clear idea of how to structure page routes. | 10hrs | Web Designer | Could Have |