# Meeting Minutes – Project Kick-off, User Stories Discussion & Sprint Planning

Date: 16 March 2026

Time: 8:00 pm – 9:05 pm (CAT)

Meeting Type: Project Kick-off & Sprint Planning

Chair: Scrum Master – Luyando E. Chitindi

## Participants

Nathan G. Simbaya

Patience Chisenga

Chishimba Machaya

Luyando E. Chitindi

Ryan A. Tshovu

Nhyira Amofa-Sekyi

Lawrence Chinyimba

Chanda Mwape

Gabriel Muyauka

Chipo Muyoba

John Phiri

Isaac Banda

## Agenda

Coursework overview

Role allocation

User stories discussion

Sprint structure planning

Technology selection

Meeting schedule agreement

## Discussion Summary

Coursework requirements were reviewed.

Roles assigned based on strengths.

User stories reviewed collectively.

Four sprints agreed (5–7 days each).

Sprint 1 scheduled to start 17 March 2026.

Stand-ups agreed for Monday, Wednesday, and Friday.

## Decisions Made

Agile Scrum confirmed.

Four sprint cycles approved.

Regular stand-ups established.

## Action Items

| Action | Responsible |
| --- | --- |
| Finalise role assignments | All members |
| Prepare Sprint 1 backlog | Scrum Master & Team |
| Set up GitHub repository | Development Team |

## Meeting Close

Meeting adjourned at 9:05 pm (CAT).